Threat management and cybersecurity Resources

Key contributors:

Devon Brown

Daniel Garza

Candan Martin

April/15/2022

Executive Summary(Daniel)

The purpose of this project is to provide an in-depth comparison of open source vulnerability assessment scanners(VAS) and the result of their analysis of several operating systems. We will be performing these assessments primarily using the same tools then using tools unique to each software suite. Finally, we will be consolidating our TVA documents into a report that includes a description of each VAS and our experience with them.

Github:https://github.com/dsgarza/Computer-Systems-Security-Project.git

Trello:https://trello.com/b/D8nc0ssm/comp-sys-sec-project#

Project Milestones: (Candan)

Milestone 1

-Proposal

Description:

Our team will brain storm a topic to implement in our project and present our project idea to our professor Gonzalo

Milestone 2

Develop Plan for project

Description:

Our team host a meeting at UIW to discuss what we will need to do for our project and layout a plan on how we should work on project.

Our team came to the conclusion that we would

1st. Identify softwares we would use

2nd. Identify Operating Systems to scan for vulnerabilities

3rd. We need to set up a NAT configuration to create isolated environment

4th. Set up attacker OS and target OS, run software to scan OS, record steps to use software, generate report, and upload our work into our group GitHub repository

Milestone 3

Identify Software’s and Operating Systems for operation

Description:

Our team came to conclusion to use Nessus, Openvas, and Metasploit to scan the operating systems Fedora, CentOS, and Metasploitable

Milestone 4

Develop network for virtual machines

Description:

Our team created NAT configurations for our virtual machines

Milestone 5

-Execute Software’s on operating Systems within network

Install softwares Nessus, Openvas and, Metasploit

Execute software on Attacker vm to scan for vulnerabilities in target operating systems Fedora, CentOS and Metasploitable

Milestone 6

-Record, analyze, and then discuss with the team on data

Take snap shots of steps used to execute softwares in word document

Generate vulnerability reports from softwares and upload to github repository of group

Meet with team to discuss which software was most effective and what operating system was most secure

Milestone 7

-Create a Slide presentation

-Submit Report

Current Status of Project:(Candan)

- Project is complete and software have been used to scan three operating systems for vulnerabilities

Next Steps:(Candan)

- Present project and submit onto Canvas assignemnets page

Expected Outcomes:(Candan)

- Have a model for a real-world implementation for our topic

- Know when specific sections of project need to be completed by to stay on time

Project Schedule Management

Gantt chart(Devon)

COMMENTS

-Gonzalo Parra just made a new comment on the submission for Candan Martin for Status Report

Excellent, make sure you build some good case scenarios and present their corresponding demos. Also, make sure you follow the format I provided you. Make sure you update your Gantt chart and Trello as soon as you start defining the tasks for each milestone.(Once you start defining task for each milestone)